FITBUDDY
AI FITNESS PLAN GENERATOR

PHASE 4 – PROJECT PLANNING

Project Planning Document

1. Project Development Duration

The FitBuddy project is planned as a 5-day development cycle covering requirement finalization, backend and database development, frontend development, integration, testing, documentation, and final demonstration preparation.

2. Day-wise Development Plan

| Day | Planned Activities | Team Responsibility |
| --- | --- | --- |
| Day 1 | Finalize project idea, requirements, modules, database design and UI design | Entire Team |
| Day 2 | Develop backend, database and core application modules | Team |
| Day 3 | Develop frontend pages and integrate workout-plan generation features | Team |
| Day 4 | Integration, debugging and functional testing | Entire Team |
| Day 5 | Final testing, documentation, screenshots and project demonstration preparation | Entire Team |

3. Project Modules

| Module | Planned Responsibility |
| --- | --- |
| User Input Module | Collects the user information required for fitness-plan generation. |
| Workout Generation Module | Generates the personalized 7-day workout plan using the application's AI-based generation feature. |
| Nutrition and Recovery Module | Provides general nutrition and recovery suggestions along with the workout plan. |
| Feedback Module | Collects user feedback about the generated plan. |
| Plan Update Module | Generates an updated plan based on the original plan and user feedback. |
| Database Module | Stores user details, plans, feedback and updated plans. |
| API Module | Provides FastAPI routes and supports API testing through Swagger UI. |

4. Team Responsibility

| Team Member | Assigned Topics / Responsibility |
| --- | --- |
| Annalakshmi | Pre-requisites, Development Environment, app.py, Conclusion |
| Maheswari | Workflow, FastAPI backend, Jinja2 |
| Sakthi | Gemini model, deployment, testing |
| Sivajothi | Architecture, core functionality, UI |

5. Integration Plan

Integrate the frontend user-input flow with the FastAPI backend.

Connect the backend with the AI-based workout-plan generation functionality.

Connect application operations with the database for storing required information.

Integrate the feedback flow with updated-plan generation.

Verify the complete application workflow after module integration.

6. Testing and Final Submission Plan

Perform input-validation and functional testing.

Test FastAPI endpoints using Swagger UI.

Verify AI-based workout-plan generation and output display.

Verify feedback submission and updated-plan generation.

Check database storage and retrieval.

Capture relevant application screenshots as evidence.

Prepare the final project documentation and demonstration materials.

7. Expected Project Workflow

Project Planning → Development → Module Integration → Functional Testing → Documentation → Final Demonstration

8. Phase 4 Conclusion

The Phase 4 planning defines the project development schedule, module allocation, integration activities, testing activities and final submission preparation for FitBuddy. The plan provides a structured sequence for completing and demonstrating the project.